# SENIOR

Voice AI OS for Restaurants in India

Product Requirements Document · v1.0 · May 2026

| Design Partner Blue Door Cafe, Khan Market, Delhi | Build Window 45 days (May 3 – June 17, 2026) | Pilot Target 1 restaurant → 5 paying by Day 60 | Unit Economics ₹0.84/call · 97.5% gross margin |
| --- | --- | --- | --- |

CONFIDENTIAL — NOT FOR DISTRIBUTION

# Product Overview

Senior is an inbound voice AI concierge for restaurants in India. It answers the phone when staff can't, captures reservation requests, handles common FAQs, and routes everything else to the manager — all in under 2.5 seconds end-to-end on Indian PSTN.

Senior is its own standalone product. Built into Senior is also a staff training and call evaluation module — the same engine that scores Maya's calls scores your human staff calls on the same rubric, on the same dashboard. This is not a DeepCall feature; it is Senior's internal training layer. The shared scoring engine, shared call dataset, and unified dashboard create a retention moat: a restaurant using Senior cannot churn without losing 6+ months of call history, staff coaching data, and a tuned AI agent simultaneously.

One-Line Pitch

Never miss another reservation call — Senior picks up every inbound call, captures every booking, and costs less per month than 4 hours of front-desk staff time.

One-Line Pitch

Never miss another reservation call — Senior picks up every inbound call, captures every booking, and costs less per month than 4 hours of front-desk staff time.

## The Problem in One Paragraph

A Delhi cafe misses 30–60 inbound calls in a month during peak hours. Staff are serving tables. The phone rings out. The customer books elsewhere on Zomato, EazyDiner, or Dineout — paying a 10–20% aggregator commission that eats directly into the restaurant's margin. For a 250–300-call/month restaurant with a 20% miss rate, that is 50–60 missed booking conversations — roughly ₹25,000–₹35,000 in recoverable reservation revenue walking out the door every month. No software today solves this specifically for the Indian restaurant context: Hinglish callers, WhatsApp-first managers, paper reservation books, and sub-₹5,000/month price sensitivity.

## What Senior Is — and Is Not

| Senior IS | Senior IS NOT |
| --- | --- |
| An inbound voice AI that picks up 100% of calls | A phone ordering system (v3) |
| A reservation capture engine with zero-miss guarantee | A real-time table availability tracker (v2) |
| A FAQ responder trained on a restaurant's knowledge card | A replacement for the manager or owner |
| An escalation router for complaints and complex requests | An outbound calling or reminder system (v2) |
| An ops intelligence tool (daily call digest, top FAQ report) | A POS or aggregator integration (v2) |
| A training solution for staff — Senior scores AI | A standalone app — Senior's training module is |

| Senior IS Senior IS NOT |  |
| --- | --- |
| and human calls on the same rubric | built-in, not a separate product |

# Problem Statement

## The Missed-Call Crisis in Indian Restaurants

Based on founder surveys of 15+ Khan Market restaurants (Delhi, April 2026):

| Metric | Finding | Source |
| --- | --- | --- |
| Average inbound calls/month | ~250–300 per outlet | Founder survey, Khan Market, n=15+ |
| Calls missed during peak hours | ~20% (50–60 calls/month) | Founder survey + Blue Door baseline |
| % of missed calls with reservation intent | ~45% | Founder estimate, to be verified at Blue Door week 1 |
| Weighted reservation AOV (dine-in party) | ₹1,500–₹2,500 | Blue Door POS data, target ICP range |
| Estimated monthly recoverable revenue/outlet | ₹25,000–₹35,000 | See scenario model below |

### ROI Scenario Model — Base / Mid / High

Three scenarios based on actual call volume and miss rate. All use 45% reservation intent, 80% conversion, 80% show-up, ₹2,000 weighted AOV.

| Scen ario | Calls /Day | Calls/ Mont h | Miss Rate | Misse d Calls | Res. Intent (45%) | Recovered Revenue | Senio r Cost | ROI |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Base | 5 | 150 | 10% | 15 | 7 | 7 × 0.8 × 0.8 × ₹2,000 = ₹8,960 | ₹4,99 9 | 1.8× |
| Mid | 8 | 240 | 20% | 48 | 22 | 22 × 0.8 × 0.8 × ₹2,000 = ₹28,160 | ₹4,99 9 | 5.6× |
| High | 15+ | 450+ | 20% | 90+ | 41+ | 41 × 0.8 × 0.8 × ₹2,000 = ₹52,480 | ₹4,99 9 | 10.5× |

## Why Existing Solutions Fail

| Solution | How Restaurants Use It Today | Why It Fails |
| --- | --- | --- |
| Human staff | Staff picks up calls between service duties | Misses 20%+ at peak; inconsistent info; can't be on call 24/7 |
| Missed call + callback policy | Staff claims to call back missed calls | No accountability; no one knows if it happened; customer books elsewhere |
| WhatsApp | Some restaurants share a WhatsApp number | Async; doesn't capture real-time intent; manager response lag 15–60 min |
| EazyDiner / Dineout | Aggregator reservation listing | 10–20% commission; restaurant loses direct customer relationship |
| District (Zomato) | Customers book on District directly | Restaurant has no real-time visibility; customers show up to no table |
| Generic IVR | Press 1 for reservations, Press 2 for… | Zero intelligence; can't handle Hinglish; customer drops immediately |
| US/UK voice AI (Slang, Presto) | N/A in India | Not built for Hinglish, Indian PSTN latency, or sub-₹10k pricing |

## Why Now — The Technology Unlock (May 2026)

This product failed unit economics 18 months ago. Four changes make it viable now:

| Unlock | What Changed | Impact |
| --- | --- | --- |
| Hinglish STT quality | Deepgram Nova-3 (late 2024) — first model with usable Hinglish streaming accuracy | STT errors reduced from ~25% to <8% on Hinglish calls |
| Sub-1.5s PSTN latency | Pipecat (open source, 2024) + ElevenLabs Flash v2.5 enable <1.5s on laptop; ~2.5s on real PSTN | First time voice AI feels natural on Indian phone calls |
| WhatsApp Cloud API direct | Meta opened direct access in 2024; BSP middlemen (Wati, AiSensy) no longer required | Notification cost: ₹4,000/month → ₹80/month |
| Infrastructure cost collapse | Grants + credits (AWS Activate, ElevenLabs, i-venture) + open source orchestration | Per-call cost: ₹11 (2024) → ₹0.84 (2026). 13× reduction. 97.5% gross margin at ₹4,999 pricing. |

# Goals & Non-Goals

## MVP Goals (Days 1–45)

- Prove Senior captures ≥80% of inbound reservation calls with correct data (name, phone, party size, date/time) at Blue Door Cafe.

- Validate the manager ops loop: WhatsApp notification → confirm/decline → SMS to customer functions reliably in production.

- Achieve <2.5s p50 end-to-end latency on real Jio/Airtel PSTN calls from Delhi.

- Demonstrate zero missed calls (100% pickup rate) on the parallel Senior number.

- Generate the case study artifact (calls handled, reservations captured, revenue recovered) needed to close restaurants #2–5 by Day 60.

## Non-Goals for MVP — Explicitly Excluded

| Feature | Why Excluded | Target Version |
| --- | --- | --- |
| Voice ordering | Modifiers, payments, POS integration — minimum 3-month build. One wrong order kills the pilot. | v3 (months 4+) |
| Real-time table availability | Requires digital floor plan, host-stand UI, turn-time logic, staff ops change. Capacity-cap covers 80% of the problem. | v1.5–v2 (under evaluation) |
| Upselling on reservations | Reservation calls are not transactional upsell moments. Premature. | v2 |
| Outbound calls (reminders, confirmations) | Inbound only in MVP. No outbound infrastructure. | v1.5 (month 2) |
| POS / EazyDiner / Dineout integration | Chain ICP requirement. Independent cafe ICP doesn't need it. | v1.5 (month 2–3) |
| Caller memory & loyalty | Requires CRM, DPDP consent framework, loyalty integration. Better loyalty scheme to be designed — not Reelo dependency. | v1.5 (month 2) |
| Multi-restaurant onboarding flow | One restaurant in MVP. Generalize after pilot. | v1.5 |
| Full main-number takeover | Overflow only after 30 days of clean parallel-number operation. | Day 30+ |
| Staff training module (scoring) | Senior's training module bundled as Month 2 retention lever, not MVP scope. | v1.5 (month 2) |

# Target Users

## ICP — Two-Stage Definition

### Stage 1 — MVP (Customers 1–10, Days 1–60)

| Dimension | Definition |
| --- | --- |
| Format | Independent owner-operated cafe or casual-dining restaurant |
| Size | 1–3 outlets; 30–80 covers per outlet |
| Geography | Delhi-NCR only (Khan Market, South Delhi, GK, Defence Colony, Hauz Khas tier) |
| Revenue | ₹8L–₹30L/month restaurant revenue; ₹1,000–₹2,000 weighted reservation AOV |
| Reservation behavior | Takes reservations (especially weekends); uses paper book or personal WhatsApp |
| Call volume | ≥5 inbound calls/day (150+/month) |
| Buyer persona | Founder-owner. Single decision-maker. Buys on ROI and trust. 1–2 conversation close. |
| Design partner | Blue Door Cafe, Khan Market, Delhi (founder-owned — zero sales friction) |
| Why this ICP | MVP architecture (Sheet + WhatsApp + no POS) fits exactly. Owner = buyer = user. Fast decision cycle. |

### Stage 2 — Scale ICP (Customers 10–50, Days 60–180)

| Dimension | Definition |
| --- | --- |
| Format | Multi-outlet Delhi chain: Cafe Delhi Heights, Delhi Club House, Social, Smoke House Deli, Olive Bistro tier |
| Size | 5–20 outlets per chain; 60–150 covers per outlet |
| Buyer persona | F&B Head or COO. 3–6 week sales cycle. Requires pilot at 1 outlet before chain rollout. |
| Sales motion | Sell pilot at 1 outlet only. Prove it. Then expand across chain. |
| Requirements before pitch | EazyDiner/Dineout integration must be scoped (v1.5) before approaching this ICP. |
| NOT in MVP | Do not sell to chains until EazyDiner integration is live. They will reject Google Sheet backend. |

## End Users (Callers — Not Buyers)

| User Type | Behavior | What Senior Must Do For Them |
| --- | --- | --- |
| Weekend reservation caller | Calls Friday evening to book Saturday dinner. High intent. Time-pressured. | Answer in <1.5s. Capture booking in <90 seconds. Confirm in 10 minutes. |
| FAQ caller | Calls to ask about parking, hours, vegan menu, whether they're open. | Answer instantly from knowledge card. Offer to book if relevant intent detected. |
| Repeat / loyal caller | Recognizable phone number. Has visited before. Expects to be known. | MVP: treated as new caller. v1.5: DPDP regulation check required before enabling memory via caller ID DB. |
| Older / less digital caller | Uncomfortable with WhatsApp booking. Prefers voice. May speak slower. | Warm tone, no jargon, 0.9× TTS speed, patient slot-fill. |
| Complaint caller | Unhappy with food, service, or a previous booking failure. | Do NOT attempt to handle. Collect number, promise manager callback in 1 hour, escalate immediately. |

# MVP Scope

## Included in v1

| Feature | Description | Priority |
| --- | --- | --- |
| Inbound call handling (parallel number) | Senior answers 100% of calls on a new Exotel DID. Main number untouched for 30 days. | P0 |
| Intent routing (IVR-style open) | Maya opens with: 'Reservation, question, or speak to manager?' Routes accordingly. | P0 |
| Reservation capture (slot-fill) | Captures: name (spelled back), phone (last 4 confirmed), party size, date, time, special requests. | P0 |
| Capacity cap check | Before confirming, Maya checks slot count in Postgres against static cap defined by manager. Offers alternatives if full. | P0 |
| Manager confirmation loop | WhatsApp notification → confirm/decline/edit buttons → SMS to customer. Tiered SLA (30 min same-day / 4 hr future). | P0 |
| FAQ handling | Answers from knowledge card JSON only. Refuses to answer anything not in card ('let me have the manager confirm'). | P0 |
| Contextual reservation upsell | After answering a menu/dietary FAQ, Maya offers to take a reservation. Not offered on parking/hours/location queries. | P1 |

| Feature Description Priority |  |  |
| --- | --- | --- |
| Complaint / complex escalation | Any complaint, modification, cancellation, or group >10 → collect number, promise callback, WhatsApp manager. | P0 |
| Knowledge card (per restaurant) | Structured JSON: hours, address, parking, menu highlights, dietary, policies, FAQs, capacity caps, escalation contacts. | P0 |
| WhatsApp knowledge card updates | Manager texts change → LLM extracts → confirmation step → JSON deploys in <2 minutes. Git-versioned. | P1 |
| DPDP recording notice | Maya opens every call: 'This call may be recorded.' Stored in call log. | P0 |
| Overflow forwarding (Day 30+) | After 30 days of clean parallel-number operation, main number unanswered after 3 rings forwards to Maya. | P1 |
| Senior tab in DeepCall dashboard | Call list, transcripts, audio playback, reservation table, flag column. Reuses existing React components. | P1 |
| Daily digest email to owner | Total calls, reservations captured, escalations, top 5 FAQs, missed confirmations. Sent 9 AM daily. | P1 |
| Post-call CSAT SMS | 1-question SMS after confirmed reservation: 'Was Maya helpful? Reply 1–5.' Target: >4.0 avg. | P2 |

## Explicitly Excluded from v1

| Feature | Reason Excluded |
| --- | --- |
| Voice ordering | 3-month minimum build. Single wrong modifier destroys pilot. |
| Real-time table availability | 6-week build. Staff ops change required. Capacity-cap covers 80% of the problem. |
| Outbound reminders / confirmation calls | Inbound only. No outbound infra in MVP. |
| POS / EazyDiner / Dineout integration | Chain ICP requirement. Stage 1 ICP uses Sheet. |
| Caller memory / loyalty personalization | Requires CRM, consent, PII framework. v2 feature. |
| Multi-restaurant onboarding flow | Blue Door only. Generalize at customer #2. |
| DeepCall shared scoring / training scenarios | Month 2 retention lever. Not Day 1. |
| Live call transfer to human | Indian PSTN transfer is unreliable. Message-and-callback is the safe fallback. |
| Upselling on reservations | Reservation calls are not upsell moments. |

# User Journeys

## Journey 1 — Reservation (Happy Path)

Scenario: Customer calls Saturday 4:45 PM to book dinner for 4 at 8 PM tonight.

[Ring once. Senior picks up at ~1.2s.]

MAYA: Hi, this call may be recorded. This is Maya from Blue Door — are you calling to make a reservation, ask a question, or speak to the manager?

CUSTOMER: Reservation. For tonight.

MAYA: Lovely. What time were you thinking? CUSTOMER: 8 PM, for four people.

MAYA: Got it — table for 4 at 8 tonight. Can I have your name? CUSTOMER: Rohan.

MAYA: Just to confirm — that's R-O-H-A-N, Rohan? CUSTOMER: Yes.

MAYA: And the best number to reach you? CUSTOMER: 98xxx-xx-3421.

MAYA: Perfect — ending in 3-4-2-1. Any special requests — outdoor seating, birthday, anything we should know?

CUSTOMER: Outdoor if possible.

MAYA: Noted — outdoor preferred. So that's a table for 4 tonight at 8 PM, under Rohan, ending in 3421, outdoor preferred. Sound right?

CUSTOMER: Yes.

MAYA: Done — I've sent your request to the manager.

You'll get an SMS confirmation within 10 minutes.

If you don't hear back, please call us. See you tonight!

[End call. Triggers: Postgres row + Sheet append + WhatsApp to manager + 10-min timer.]

[Ring once. Senior picks up at ~1.2s.]

MAYA: Hi, this call may be recorded. This is Maya from Blue Door — are you calling to make a reservation, ask a question, or speak to the manager?

CUSTOMER: Reservation. For tonight.

MAYA: Lovely. What time were you thinking? CUSTOMER: 8 PM, for four people.

MAYA: Got it — table for 4 at 8 tonight. Can I have your name? CUSTOMER: Rohan.

MAYA: Just to confirm — that's R-O-H-A-N, Rohan? CUSTOMER: Yes.

MAYA: And the best number to reach you? CUSTOMER: 98xxx-xx-3421.

MAYA: Perfect — ending in 3-4-2-1. Any special requests — outdoor seating, birthday, anything we should know?

CUSTOMER: Outdoor if possible.

MAYA: Noted — outdoor preferred. So that's a table for 4 tonight at 8 PM, under Rohan, ending in 3421, outdoor preferred. Sound right?

CUSTOMER: Yes.

MAYA: Done — I've sent your request to the manager.

You'll get an SMS confirmation within 10 minutes.

If you don't hear back, please call us. See you tonight!

[End call. Triggers: Postgres row + Sheet append + WhatsApp to manager + 10-min timer.]

### Manager Confirmation Flow (WhatsApp)

[WhatsApp message from Senior bot → manager phone, 4:48 PM]

NEW BOOKING REQUEST

Today (Sat May 3) at 8:00 PM | 4 guests Rohan · +91-98xxx-xx3421

Special: Outdoor seating preferred Captured by Maya at 4:48 PM Listen: [audio link]

Reply: 1 to CONFIRM | 2 to DECLINE (auto-SMS sent) | 3 to EDIT (manager calls customer)

Auto-confirms in 30 minutes if no reply.

[WhatsApp message from Senior bot → manager phone, 4:48 PM]

NEW BOOKING REQUEST

Today (Sat May 3) at 8:00 PM | 4 guests Rohan · +91-98xxx-xx3421

Special: Outdoor seating preferred Captured by Maya at 4:48 PM Listen: [audio link]

Reply: 1 to CONFIRM | 2 to DECLINE (auto-SMS sent) | 3 to EDIT (manager calls customer)

Auto-confirms in 30 minutes if no reply.

[Customer SMS — on manager confirmation]

Hi Rohan! Your table for 4 at Blue Door Cafe is confirmed for tonight at 8 PM. Outdoor seating noted.

See you tonight! — Blue Door [Customer SMS — on manager decline]

Hi Rohan, unfortunately we couldn't accommodate 8 PM tonight. Could we offer you 9 PM instead? Reply Y to confirm, or call us. Sorry for the inconvenience — Blue Door

[Customer SMS — on manager confirmation]

Hi Rohan! Your table for 4 at Blue Door Cafe is confirmed for tonight at 8 PM. Outdoor seating noted.

See you tonight! — Blue Door [Customer SMS — on manager decline]

Hi Rohan, unfortunately we couldn't accommodate 8 PM tonight. Could we offer you 9 PM instead? Reply Y to confirm, or call us. Sorry for the inconvenience — Blue Door

## Journey 2 — Capacity Cap Hit

Scenario: Saturday 8 PM is full (cap = 8 bookings reached). Customer requests that slot.

MAYA: Got it — Saturday at 8 PM for 4. One moment...

[Maya checks Postgres. Saturday 8 PM count = 8 (cap reached).] MAYA: I'm sorry — 8 PM Saturday is fully booked.

I do have 6:30 PM or 9:30 PM available. Would either work?

CUSTOMER: I really need 8 PM.

MAYA: Understood — let me have the manager check if we can fit you in.

Can I confirm you're still on this number ending in [last 4]?

CUSTOMER: Yes.

MAYA: Got it — Saturday at 8 PM for 4. One moment...

[Maya checks Postgres. Saturday 8 PM count = 8 (cap reached).] MAYA: I'm sorry — 8 PM Saturday is fully booked.

I do have 6:30 PM or 9:30 PM available. Would either work?

CUSTOMER: I really need 8 PM.

MAYA: Understood — let me have the manager check if we can fit you in.

Can I confirm you're still on this number ending in [last 4]?

CUSTOMER: Yes.

MAYA: Perfect — the manager will call you back within 15 minutes.

Thanks for your patience, Rohan!

[WhatsApp to manager: 'WAITLIST — Rohan, 3421, 4 pax, Sat 8 PM. Slot is full. Can you fit?']

MAYA: Perfect — the manager will call you back within 15 minutes.

Thanks for your patience, Rohan!

[WhatsApp to manager: 'WAITLIST — Rohan, 3421, 4 pax, Sat 8 PM. Slot is full. Can you fit?']

## Journey 3 — FAQ with Contextual Upsell

Scenario: Customer asks about vegan options — genuine buying intent detected.

MAYA: Hi, this call may be recorded. This is Maya from Blue Door — reservation, question, or speak to the manager?

CUSTOMER: Just a question. Do you have vegan options?

MAYA: Yes! We have a dedicated vegan section — salads, grain bowls, and a really popular mushroom Wellington. Jain options available on request too. Anything else?

CUSTOMER: That's great, actually.

MAYA: Would you like me to book you a table while we're on the call? CUSTOMER: Yes, for Sunday lunch, 2 people.

[Continues to reservation slot-fill flow.]

MAYA: Hi, this call may be recorded. This is Maya from Blue Door — reservation, question, or speak to the manager?

CUSTOMER: Just a question. Do you have vegan options?

MAYA: Yes! We have a dedicated vegan section — salads, grain bowls, and a really popular mushroom Wellington. Jain options available on request too. Anything else?

CUSTOMER: That's great, actually.

MAYA: Would you like me to book you a table while we're on the call? CUSTOMER: Yes, for Sunday lunch, 2 people.

[Continues to reservation slot-fill flow.]

## Journey 4 — Complaint / Complex Request

Scenario: Customer calls to complain about last visit. Or: group booking of 15, or modification to existing booking.

MAYA: Hi, this call may be recorded. This is Maya from Blue Door — reservation, question, or speak to the manager?

CUSTOMER: I want to speak to someone — I had a bad experience last week.

MAYA: I'm really sorry to hear that. Let me make sure the manager calls you personally. Can I confirm your number?

CUSTOMER: Sure, it's 98xxx-xx-7890.

MAYA: Hi, this call may be recorded. This is Maya from Blue Door — reservation, question, or speak to the manager?

CUSTOMER: I want to speak to someone — I had a bad experience last week.

MAYA: I'm really sorry to hear that. Let me make sure the manager calls you personally. Can I confirm your number?

CUSTOMER: Sure, it's 98xxx-xx-7890.

MAYA: Got it — ending in 7890. The manager will call you back within

an hour. I'm noting this as priority. Thank you for letting us know.

[WhatsApp to manager: 'COMPLAINT CALLBACK — [number], marked priority. Wants to speak to manager.']

MAYA: Got it — ending in 7890. The manager will call you back within

an hour. I'm noting this as priority. Thank you for letting us know.

[WhatsApp to manager: 'COMPLAINT CALLBACK — [number], marked priority. Wants to speak to manager.']

## Journey 5 — Failure / Escalation Path

When Maya escalates: (1) Same slot asked twice — STT likely failed. (2) Silence >3s after Maya speaks. (3) LLM confidence below threshold.

[Escalation trigger detected — e.g., silence >3 seconds] MAYA: Hello — are you still there?

[5 more seconds of silence]

MAYA: I'm having a little trouble hearing you. Let me have someone from our team call you back — sorry for the trouble!

[If no response: call logs as 'incomplete'. WhatsApp manager: 'INCOMPLETE CALL — [number], check and call back.']

[Incomplete records auto-expire after 2 hours → status = 'incomplete', daily digest flagged.]

[Escalation trigger detected — e.g., silence >3 seconds] MAYA: Hello — are you still there?

[5 more seconds of silence]

MAYA: I'm having a little trouble hearing you. Let me have someone from our team call you back — sorry for the trouble!

[If no response: call logs as 'incomplete'. WhatsApp manager: 'INCOMPLETE CALL — [number], check and call back.']

[Incomplete records auto-expire after 2 hours → status = 'incomplete', daily digest flagged.]

## Journey 6 — Partner Onboarding (Restaurant #2 onwards)

- Founder visits restaurant 2–4 PM weekday. Asks for owner/manager. Shows live Blue Door dashboard on phone — real calls, real transcripts, reservations captured.

- One-line ask: 'We're giving this free for 30 days to 5 Khan Market restaurants. I need 20 minutes and your WhatsApp. Want to try it?'

- 30-minute onboarding call: fill knowledge card together (hours, FAQs, menu highlights, reservation policy, escalation contacts, capacity caps per slot).

- Founder provisions Exotel DID, configures Pipecat pipeline with restaurant's knowledge card ID. Each restaurant = unique DID → unique pipeline. Hard-coded routing.

- Soft launch: founder + manager test the number 20–30 times over 3 days. Fix top failures.

- Restaurant adds Senior number to Instagram bio as 'Reservations & Inquiries.' WhatsApp link in bio updated.

- Day 30: if CSAT >4.0, reservation capture rate >80%, manager happy — set up overflow forwarding on main number (3 rings → Maya). Parallel number stays live permanently.

# Functional Requirements

## Voice Agent — Maya

| Req ID | Requirement | Priorit y | Notes |
| --- | --- | --- | --- |
| VA-01 | Pick up every inbound call within 1.5 seconds of connection | P0 | Exotel webhook → Pipecat pipeline cold-start must be <800ms |
| VA-02 | Open every call with DPDP recording notice + intent routing question | P0 | Fixed script — not LLM generated |
| VA-03 | Route to reservation flow, FAQ flow, or escalation flow based on first customer turn | P0 | GPT-4o-mini intent classifier |
| VA-04 | Default to English; switch to Hindi/Hinglish if customer's first turn is in Hindi/Hinglish. Lock language for call duration. | P0 | Language detection on first customer turn |
| VA-05 | Slot-fill: name (spell-back confirmed), phone (last 4 confirmed), party size, date, time, special requests | P0 | Max 2 retries per field before escalation |
| VA-06 | Check capacity cap before confirming reservation. Offer alternatives if full. Escalate to manager if customer insists on full slot. | P0 | Postgres read before confirmation |
| VA-07 | Confirm reservation with full read-back before hanging up | P0 | Name, last 4 digits, party size, date, time, special request |
| VA-08 | Answer FAQs strictly from knowledge card. Never generate answers beyond card content. | P0 | System prompt enforces card-only answers. Hallucination = kill criterion. |
| VA-09 | Offer reservation after menu/dietary FAQ. Do not offer after parking/hours/location FAQ. | P1 | 5-line conditional in prompt |
| VA-10 | Escalate complaints, modifications, cancellations, and group bookings >10 to manager callback. Collect number. Promise callback in 1 hour. | P0 | Never attempt to handle complaints |
| VA-11 | On latency spike / STT failure / LLM confidence drop — escalate gracefully. Never go silent >5s. | P0 | Three failure triggers — see NFR section |
| VA-12 | Backchannel acknowledgment ('mm-hm', 'got it') during LLM thinking time. Filler phrase ('ek second...') only on DB lookup. | P1 | Reduces perceived latency |
| VA-13 | Stream TTS from first sentence while LLM still generating remainder | P1 | ElevenLabs Flash v2.5 streaming API |

## Reservation Management

| Req ID | Requirement | Priority |
| --- | --- | --- |
| RM-01 | Append reservation row to Google Sheet immediately on call end | P0 |
| RM-02 | Mirror reservation row to Postgres as source of truth within 5 seconds | P0 |
| RM-03 | Send WhatsApp notification to manager immediately on call end | P0 |
| RM-04 | Tiered manager SLA: 30-min SLA for same-day bookings; 1-hour for future dates | P0 |
| RM-05 | Auto-confirm if manager doesn't respond within SLA window (30 min same-day / 4 hr future) | P0 |
| RM-06 | Send SMS confirmation to customer on manager confirm. Send SMS decline + alternative offer on manager decline. | P0 |
| RM-07 | Capacity cap: count pending + confirmed bookings per slot. Cap = configured value per slot in knowledge card. Maya cannot exceed cap. | P0 |
| RM-08 | Partial bookings (call dropped mid-slot-fill) auto-expire after 2 hours. Status = 'incomplete'. Slot freed. | P1 |
| RM-09 | Manager can reply 'edit' to WhatsApp notification. Senior logs edit request. Manager calls customer directly for re-confirmation. | P1 |

## Knowledge Card Management

| Req ID | Requirement | Priority |
| --- | --- | --- |
| KC-01 | Knowledge card stored as validated JSON in Postgres. Loaded into Maya's system prompt at call start. | P0 |
| KC-02 | Manager updates via WhatsApp: text change → LLM extracts structured diff → bot asks manager to confirm → on YES, JSON updates and deploys in <2 minutes. | P1 |
| KC-03 | Every knowledge card change git-committed with manager phone + timestamp + diff. Audit trail. | P1 |
| KC-04 | Nightly automated check: does today match a closure date in the card? If yes, alert founder + manager. | P1 |
| KC-05 | Manager gets weekly WhatsApp reminder: 'Anything to update? Hours, closures, new menu items?' Reply YES to review. | P2 |

## Notifications & Communications

| Req ID | Requirement | Priority |
| --- | --- | --- |
| NC-01 | WhatsApp notification to manager: instant on call end. Contains booking details, audio link, action buttons. | P0 |

| Req ID Requirement Priority |  |  |
| --- | --- | --- |
| NC-02 | Email notification to owner: same content as WhatsApp. Backup channel. | P1 |
| NC-03 | SMS to customer: confirmation (on manager Y), decline + alternative (on manager N), auto-confirm notice (on SLA expiry). | P0 |
| NC-04 | Daily 9 AM digest to owner: calls handled, reservations captured/declined/incomplete, escalations, top 5 FAQ topics, pending confirmations. | P1 |
| NC-05 | Post-call CSAT SMS: sent 30 min after confirmed reservation. 'Was Maya helpful? Reply 1–5.' One message, no follow-up. | P2 |
| NC-06 | Founder alert (PagerDuty-equivalent) on: Pipecat crash, Exotel webhook failure, consecutive LLM errors >3. | P0 |

## Dashboard (Senior Tab in DeepCall)

| Req ID | Requirement | Priority |
| --- | --- | --- |
| DB-01 | Call list view: timestamp, caller number, intent classified, duration, status (FAQ / reservation / escalation / incomplete), flag column. | P1 |
| DB-02 | Transcript view: full transcript per call with LLM confidence per turn highlighted. | P1 |
| DB-03 | Audio playback: linked to S3 recording. Available for 7 days. | P1 |
| DB-04 | Reservation table: synced from Postgres. Columns: name, phone, party, date, time, special req, status, confirmed_by, confirmed_at. | P1 |
| DB-05 | Daily health metrics card: calls handled, reservation capture rate, escalation rate, avg duration, SLA misses. | P1 |
| DB-06 | Flag column: manager can mark 'AI got this wrong' per call. Feeds nightly eval review. | P2 |

# Non-Functional Requirements

## Latency

| Metric | Target | Kill Criterion | Measurement |
| --- | --- | --- | --- |
| End-to-end response latency (p50) | <2.5s on real PSTN | >3.5s p50 by Day 10 → immediate stack review | Pipecat turn-latency logs, measured on Jio/Airtel from Delhi |
| End-to-end response latency (p95) | <3.5s on real PSTN | >4.5s p95 sustained → switch to Cartesia Sonic TTS + prompt reduction | Same |

| Metric Target Kill Criterion Measurement |  |  |  |
| --- | --- | --- | --- |
| First-turn pickup latency | <1.5s from call connect to Maya first word | >2s → Pipecat cold-start optimization required | Exotel call connect timestamp vs first TTS audio byte |
| Knowledge card load time | <200ms | >500ms → cache in memory at pipeline start | Postgres query latency |
| Capacity cap lookup | <300ms | >800ms → optimize Sheet/Postgres query | Measured per reservation flow |
| WhatsApp notification delivery | <10s from call end | >60s → alert founder | Cloud API delivery timestamp |
| Knowledge card update (WhatsApp → live) | <2 minutes | >5 min → check webhook + LLM extraction pipeline | Measured from manager WhatsApp send to JSON deploy |

## Reliability

| Metric | Target | Notes |
| --- | --- | --- |
| Call pickup rate | 100% | Exotel SIP must be live 24/7. Pipecat health check every 60s. Auto-restart on crash. |
| Pipecat uptime | >99.5% | Single t3.medium MVP. Auto-scale group min 1, max 3 from customer #3. |
| WhatsApp notification delivery | >99% | Meta Cloud API SLA. Retry on 3 failure — then email fallback. |
| Reservation data durability | 100% | Postgres (primary) + Sheet (mirror). No reservation can be lost. |
| Crash fallback | Exotel plays recorded message | 'Technical issue, please call back.' Customer never gets silence and hangs up confused. |

## Accuracy

| Metric | Target | Mitigation if Breached |
| --- | --- | --- |
| False information rate (facts not in knowledge card) | <2% | Kill criterion. Trigger prompt audit + tighten 'card-only' instruction. |
| Reservation data accuracy (name, phone, date, time) | >95% correct first capture | Spell-back + 4-digit confirm mandatory. 2 retries before escalation. |
| Intent classification accuracy | >90% | Nightly eval on 20 synthetic calls. Retrain prompt if <90% in week 2. |
| Hinglish STT word error rate | <10% on clear line | Deepgram Nova-3 baseline. Test on real PSTN Day 5. Fallback: Whisper |

| Metric | Target | Mitigation if Breached |
| --- | --- | --- |
|  |  | v3 turbo. |

## Security & Compliance

| Requirement | Implementation |
| --- | --- |
| DPDP Act 2023 — Recording consent | Maya states recording notice on every call. Stored in call log with timestamp. |
| DPDP Act 2023 — Data subject rights | Deletion API in Postgres. Customer can request deletion via manager → founder executes within 72 hours. |
| DPDP Act 2023 — Breach notification | If S3/Postgres breached: notify affected users within 72 hours. Log incident. MVP-level framework — full compliance review before Series A. |
| PII at rest | Customer phone numbers encrypted at rest in Postgres (AES-256). S3 server-side encryption enabled. |
| Audio data minimization | Call audio deleted after 7 days. Transcripts retained 1 year. Reduces PII liability. |
| Routing integrity | Each restaurant = unique Exotel DID → unique Pipecat pipeline → unique knowledge card ID. Hard-coded mapping. Mismatch = call drops to fallback recording. Never routes to wrong restaurant's agent. |
| API keys | All secrets in AWS Secrets Manager. Never in code or environment variables in plain text. |

# System Architecture

## High-Level Architecture

Senior is a real-time voice pipeline with a thin operations layer. The architecture has three planes:

- Call Plane: Exotel (telephony) → Pipecat (orchestration) → Deepgram (STT) + GPT-4o-mini (LLM) + ElevenLabs (TTS)

- Data Plane: Postgres (source of truth) ↔ Google Sheet (manager-facing view) + S3 (audio/transcripts)

- Ops Plane: Meta WhatsApp Cloud API (notifications) + MSG91 (SMS) + DeepCall Dashboard (owner/manager UI)

## Call Flow Architecture

| St ep | Component | What Happens | Latency Budget |
| --- | --- | --- | --- |
| 1 | Exotel PSTN | Customer calls. Exotel DID routes to Pipecat SIP endpoint via webhook. | 200–400ms |
| 2 | Pipecat | Pipeline spins up. Loads restaurant knowledge card from Postgres by DID lookup. Initializes STT/LLM/TTS streams. | 300–500ms |
| 3 | ElevenLabs Flash v2.5 | Maya speaks opening line from fixed script (not LLM-generated — eliminates first-turn latency spike). | 200–400ms |
| 4 | Deepgram Nova-3 | Customer speaks. Streaming STT returns partial transcripts. Final transcript on end-of-utterance detection. | 300–500ms |
| 5 | GPT-4o-mini | Intent classification + response generation. System prompt = knowledge card + conversation state + slot-fill tracker. Backchannel acknowledgment fires at 800ms if LLM not yet done. | 400–700ms |
| 6 | ElevenLabs Flash v2.5 | TTS streams from first sentence. Maya speaks while LLM generates remainder. | 200–400ms (first byte) |
| 7 | Pipecat | Loop continues until call end detected. Slot-fill state machine tracks reservation fields. | — |
| 8 | Pipecat (call-end hook) | On hangup: write reservation to Postgres + Sheet, fire WhatsApp notification, log transcript + audio to S3, start SLA timer. | <3s from hangup |

## Data Architecture

### Postgres Schema (Simplified)

restaurants manager_whatsapp knowledge_cards

updated_by

- id, name, exotel_did, knowledge_card_id, owner_email,

- id, restaurant_id, json_content, version, updated_at,

knowledge_card_versions — id, card_id, json_content, diff, author_phone, created_at [git-style audit]

capacity_caps max_bookings calls

duration,

— restaurant_id, day_of_week, slot_start, slot_end,

— id, restaurant_id, caller_number, start_time, end_time,

intent, status, transcript_s3_key, audio_s3_key,

llm_confidence

reservations	— id, call_id, restaurant_id, customer_name, customer_phone, party_size, booking_date, booking_time, special_requests, status [pending|confirmed|declined|auto_confirmed|

restaurants manager_whatsapp knowledge_cards

updated_by

- id, name, exotel_did, knowledge_card_id, owner_email,

- id, restaurant_id, json_content, version, updated_at,

knowledge_card_versions — id, card_id, json_content, diff, author_phone, created_at [git-style audit]

capacity_caps max_bookings calls

duration,

— restaurant_id, day_of_week, slot_start, slot_end,

— id, restaurant_id, caller_number, start_time, end_time,

intent, status, transcript_s3_key, audio_s3_key,

llm_confidence

reservations	— id, call_id, restaurant_id, customer_name, customer_phone, party_size, booking_date, booking_time, special_requests, status [pending|confirmed|declined|auto_confirmed|

cancelled|incomplete],

notifications

confirmed_by, confirmed_at, sla_deadline, whatsapp_sent_at

— id, reservation_id, channel [whatsapp|sms|email], sent_at, delivered_at, content

cancelled|incomplete],

notifications

confirmed_by, confirmed_at, sla_deadline, whatsapp_sent_at

— id, reservation_id, channel [whatsapp|sms|email], sent_at, delivered_at, content

### Routing Integrity Rule

CRITICAL — No Wrong-Restaurant Routing

Every Exotel DID maps to exactly one Pipecat pipeline. Each pipeline loads exactly one knowledge card (keyed by restaurant_id). This mapping is hardcoded in the Pipecat config, not dynamically resolved. Any DID → pipeline mismatch causes call to drop to Exotel fallback recording. This requirement must be validated before Restaurant #2 onboards. An automated routing test (call each DID, verify correct restaurant name in Maya's greeting) must run before every new restaurant deployment.

CRITICAL — No Wrong-Restaurant Routing

Every Exotel DID maps to exactly one Pipecat pipeline. Each pipeline loads exactly one knowledge card (keyed by restaurant_id). This mapping is hardcoded in the Pipecat config, not dynamically resolved. Any DID → pipeline mismatch causes call to drop to Exotel fallback recording. This requirement must be validated before Restaurant #2 onboards. An automated routing test (call each DID, verify correct restaurant name in Maya's greeting) must run before every new restaurant deployment.

# Tech Stack

## Finalized Stack

| Layer | Technology | Cost (MVP) | Why This Choice |
| --- | --- | --- | --- |
| Telephony | Exotel | ₹0 (i-venture credits) | India-first PSTN. Lower latency than Twilio on Indian calls. Credits cover 6+ months. |
| STT | Deepgram Nova-3 (streaming) | ~₹0.002/ min | Best Hinglish accuracy available (late 2024). Streaming — no batch latency penalty. |
| LLM | GPT-4o-mini | ~₹0.008/ call | 80% cost reduction vs GPT-4o. Sufficient for intent classification + slot-fill. Fast first token. |
| TTS | ElevenLabs Flash v2.5 | ₹0 (ElevenLab s grant) | Best non-robotic Hinglish-adjacent voice. Flash v2.5 = lowest latency in product line. |
| Orchestration | Pipecat (open source, self-hosted) | ₹0 (AWS credits) | Eliminates Vapi/Retell ₹4/min cost. Full control over pipeline logic. 3-week build savings. |
| Notifications | Meta WhatsApp Cloud API (direct) | ~₹80/month | No BSP middleman. Direct API. Saves ₹3,920/month vs Wati/AiSensy. |
| SMS | MSG91 | ₹0 (i-venture 25k credits) | ~₹0.20/SMS. Credits cover MVP volume. |
| Hosting | AWS (Activate credits) | ₹0 (credits) | t3.medium for Pipecat. ap-south-1 |

| Layer | Technology | Cost (MVP) | Why This Choice |
| --- | --- | --- | --- |
|  |  |  | (Mumbai) for minimum India latency. |
| Storage | AWS S3 + Postgres (RDS) | ₹0 (credits) | S3: audio (7d) + transcripts (1yr). Postgres: all structured data. |
| Reservation DB | Postgres (primary) + Google Sheets (manager view) | ₹0 | Sheet = zero-friction manager UX. Postgres = source of truth, avoids Sheets API rate limits. |
| Dashboard | DeepCall React app (new Senior tab) | ₹0 (internal) | Reuses existing components. No new product surface needed. |

## Unit Economics at MVP Scale

| Metric | Value |
| --- | --- |
| Per-minute infra cost | ₹1.30/min |
| Average call duration (scoped MVP) | 70 seconds |
| Cost per call | ₹0.84 (₹1.52 at production rates; ₹0.84 on credits) |
| Monthly cost at 150 calls | ₹126 |
| Monthly cost at 300 calls | ₹252 |
| Monthly revenue at ₹4,999/restaurant | ₹4,999 |
| Gross margin (1 restaurant, 300 calls) | 94.9% |
| Gross margin on credits (current) | 97.5% |
| Break-even | Day 1 |

Credits Runway

All major cost lines (Exotel, ElevenLabs, MSG91, AWS) are covered by i-venture and Activate credits for an estimated 6 months at MVP volume. Monitor grant/credit balances weekly. Fallback if credits lapse: Twilio (₹2/min) + Cartesia Sonic — margin drops to ~85% but product remains viable.

Credits Runway

All major cost lines (Exotel, ElevenLabs, MSG91, AWS) are covered by i-venture and Activate credits for an estimated 6 months at MVP volume. Monitor grant/credit balances weekly. Fallback if credits lapse: Twilio (₹2/min) + Cartesia Sonic — margin drops to ~85% but product remains viable.

# Metrics & Success Criteria

## North Star Metric

North Star — Reservation Capture Rate

Of all inbound calls classified as reservation_intent, what % resulted in a confirmed

North Star — Reservation Capture Rate

Of all inbound calls classified as reservation_intent, what % resulted in a confirmed

reservation with accurate data (name, phone, date, time). Formula: confirmed_reservations_via_maya / calls_classified_reservation_intent × 100 Target: >80% by end of Week 4 at Blue Door.

reservation with accurate data (name, phone, date, time). Formula: confirmed_reservations_via_maya / calls_classified_reservation_intent × 100 Target: >80% by end of Week 4 at Blue Door.

## MVP Success Criteria (Day 45 Evaluation)

| Criteria | Target | Measurement |
| --- | --- | --- |
| Reservation capture rate | >80% | Postgres: confirmed / intent-classified calls |
| Call pickup rate | 100% | Exotel logs: zero missed calls on Senior number |
| False information rate | <2% | Nightly trap-question eval (50 questions/night) |
| Post-call CSAT score | >4.0 / 5 | SMS response rate target: >30% of confirmed bookings |
| Manager satisfaction | 'Would pay for this' stated unprompted by Day 30 | Qualitative — founder observation |
| End-to-end latency p50 | <2.5s on real PSTN | Pipecat turn logs, measured on Delhi Jio/Airtel |
| SLA miss rate (manager confirmation) | <15% of bookings | Postgres: SLA deadline vs confirmed_at |

## Daily Dashboard — Week 1 Metrics

Checked every morning by founder. This is a Google Sheet with 7 columns, not a product to build. Takes 2 hours to instrument from Exotel + Postgres logs.

| Metric | What It Tells You |
| --- | --- |
| Total inbound calls (volume) | Is anyone calling? Is the number discoverable? |
| Escalation rate (% punted to manager) | Should drop week-over-week as prompt improves. >40% = prompt problem. |
| Average call duration | Target ~70s. >120s = Maya confused or looping. <25s = customer hung up. |
| Slot lookup failures (Postgres errors) | Ops health. Any failure here = reservation at risk. |
| Knowledge card update latency | Time from manager WhatsApp to JSON live. Target <2 min. |
| Pending confirmations past SLA | Manager missing notifications. >2/day = ops problem, call the manager. |
| Incomplete calls (dropped mid- | High rate = STT failing or latency too high on specific network. |

| Metric What It Tells You |  |
| --- | --- |
| flow) |  |

## Kill Criteria — Pilot Is Declared Failed

If ANY of these are triggered, stop and fix before continuing:

- 3+ direct customer complaints about Maya to manager within first 30 days • 2+ incidents of wrong reservation data (wrong name, wrong time/date confirmed to customer) • 3+ incidents of Maya stating a fact not in the knowledge card • End-to-end latency p50 consistently >3.5s by Day 10 (measured on real PSTN) • Manager stops checking WhatsApp notifications for >48 hours — escalate to owner directly

If ANY of these are triggered, stop and fix before continuing:

- 3+ direct customer complaints about Maya to manager within first 30 days • 2+ incidents of wrong reservation data (wrong name, wrong time/date confirmed to customer) • 3+ incidents of Maya stating a fact not in the knowledge card • End-to-end latency p50 consistently >3.5s by Day 10 (measured on real PSTN) • Manager stops checking WhatsApp notifications for >48 hours — escalate to owner directly

## Investor Metric

Revenue Recovered Per Restaurant Per Month — The Seed Deck Number

Formula: confirmed_reservations_via_maya × show_up_rate × weighted_AOV Mid scenario (working assumption): 22 captured intents × 80% book × 80% show × ₹2,000 AOV

= ₹28,160/month recovered Senior costs ₹4,999/month → 5.6× ROI → payback in 5.3 days Base scenario (conservative): ₹8,960/month recovered → 1.8× ROI High scenario (optimistic): ₹52,480/month recovered → 10.5× ROI Use the mid scenario in the deck.

Every restaurant you add multiplies it. Measure and report it monthly from Day 1.

Revenue Recovered Per Restaurant Per Month — The Seed Deck Number

Formula: confirmed_reservations_via_maya × show_up_rate × weighted_AOV Mid scenario (working assumption): 22 captured intents × 80% book × 80% show × ₹2,000 AOV

= ₹28,160/month recovered Senior costs ₹4,999/month → 5.6× ROI → payback in 5.3 days Base scenario (conservative): ₹8,960/month recovered → 1.8× ROI High scenario (optimistic): ₹52,480/month recovered → 10.5× ROI Use the mid scenario in the deck.

Every restaurant you add multiplies it. Measure and report it monthly from Day 1.

# GTM & Business Model

## Pricing

| Phase | Price | Condition |
| --- | --- | --- |
| First 5 restaurants (Stage 1 pilots) | Free for 15 days, then ₹4,999/month | 15-day free trial removes purchase risk while shortening the feedback loop. 97.5% margin means you can afford this. WTP to be validated with pilot owners in week 2. |
| Restaurants #6–50 | ₹4,999/month (Senior only) | Proven case study. No more free trials. |
| Month 2+ bundle (Senior + Training Module) | ₹7,999–₹9,999/month | Senior's staff training and scoring module bundled as a retention layer from Month 2. Never price Senior alone once training is live. |
| Chain ICP (Stage 2, 10+ outlets) | ₹3,500–₹4,500/ outlet/month (volume) | Negotiate per chain. Multi-outlet pricing is a retention moat — cheaper per outlet, harder to cancel one at a time. |

NOTE — WTP Not Yet Validated

Willingness-to-pay at ₹4,999/month is a founder assumption. Must be evaluated with pilot restaurant owners during the first 30 days. Test: after 2 weeks of free trial, ask the owner directly — 'Would you pay ₹4,999/month for this?' Their answer and hesitation will calibrate the price point before any paid conversion is attempted.

NOTE — WTP Not Yet Validated

Willingness-to-pay at ₹4,999/month is a founder assumption. Must be evaluated with pilot restaurant owners during the first 30 days. Test: after 2 weeks of free trial, ask the owner directly — 'Would you pay ₹4,999/month for this?' Their answer and hesitation will calibrate the price point before any paid conversion is attempted.

## Sales Motion — First 50 Customers

### Days 1–30: Blue Door as Design Partner

Blue Door is not a GTM proof point yet. It is the product development environment. All energy in this phase goes into shipping, not selling.

### Days 30–60: Founder-Led, Demo-First

- Founder visits target cafe 2–4 PM weekday. Asks for owner/manager by name (do your homework — know their name before walking in).

- Show the live Blue Door dashboard on phone: 'This is what ran at Blue Door Cafe last week — 22 calls handled, 6 reservations captured, zero missed. We're giving this free to 5 more Khan Market restaurants.' One concrete artefact. No pitch deck.

- Ask: 'Can I have 20 minutes on Friday to set this up? It's free for 15 days, and if it doesn't work, there's nothing to cancel.' Remove every friction point.

- Target: 2 restaurants signed by Day 35. 3 more by Day 50. 5 total free pilots by Day 60.

Days 60–180: Referral + Proof

  - Owner of Cafe A tells owner of Cafe B. This is the only channel that works in Delhi F&B. Do not spend money on ads for the first 50 customers.

  - Case study artifact (calls handled, reservations recovered, revenue attributed) shared with each new prospect as a PDF. Update monthly.

  - Target: 10 paying restaurants by Day 90. 30 paying by Day 180.

## Retention Architecture

| Lever | When Active | How It Creates Lock-In |
| --- | --- | --- |
| ROI visibility (monthly digest) | Day 1 | Owner sees ₹34k recovered. Hard to cancel something with a 6.9× ROI receipt. |
| Phone number lock-in | Day 30 | Senior number on Instagram bio, Google listing, menu cards. Changing it costs discoverability. |
| Call history & reservation log | Month 2 | 3 months of call data, FAQ analytics, reservation patterns. Ripping out Senior = losing business intelligence. |

| Lever When Active How It Creates Lock-In |  |  |
| --- | --- | --- |
| Senior training module (staff scoring) | Month 2 | Shared dashboard. Same rubric grades Maya and human staff. Replacing Senior = losing 6+ months of staff evaluation data and comparability. |
| Ops habit formation | Month 1–2 | Manager checks the dashboard every morning. It becomes part of their daily ops routine. |

## Unit Economics at Scale

| Metric | 10 Restaurants | 50 Restaurants | 100 Restaurants |
| --- | --- | --- | --- |
| MRR | ₹49,990 | ₹2,49,950 | ₹4,99,900 |
| Infra cost/month | ₹2,520 | ₹12,600 | ₹25,200 |
| Gross margin | 94.9% | 94.9% | 94.9% |
| CAC (founder-led) | ~₹0 cash | ~₹0 cash | ~₹5,000–₹10,000 (ops + partial founder time) |
| LTV (12 months, 0% churn) | ₹59,988 | ₹59,988 | ₹59,988 |
| LTV/CAC | ∞ (founder-led) | ∞ (founder-led) | >10× |

# Risks & Mitigations

## Technical Risks

| I D | Risk | Severit y | Mitigation |
| --- | --- | --- | --- |
| T 1 | PSTN latency consistently >3.5s on Jio/Airtel from Khan Market | Critical | Test on real PSTN by Day 5. If p95 >3.5s → switch to Cartesia Sonic TTS + reduce prompt size. Hard deadline: fix or pause by Day 10. |
| T 2 | Deepgram Nova-3 misses heavy Hinglish / regional accent → wrong slot filled | High | Mandatory spell-back on name + last 4 digits. If same field asked twice → escalate. Nightly eval: 20 synthetic Hinglish test calls. |
| T 3 | GPT-4o-mini hallucinates a fact not in the knowledge card | Critical | System prompt: 'Only answer from the knowledge card. If not in card, say: let me have the manager confirm.' Nightly trap-question eval (50 questions). >2% false info rate = kill criterion → prompt audit. |
| T 4 | Pipecat crashes mid-call, customer hears silence | Mediu m | Exotel fallback recording: 'Technical issue, please call back.' Health check every 60s. Auto-restart on crash. PagerDuty alert to founder. |
| T | ElevenLabs Flash v2.5 | Mediu | Monitor grant balance weekly. Fallback: Cartesia |

| I D | Risk | Severit y | Mitigation |
| --- | --- | --- | --- |
| 5 | grant expires mid-pilot | m | Sonic (test in Week 1 alongside ElevenLabs). Budget ₹500/month as buffer. |
| T 6 | Google Sheets API rate limit hit at 3+ concurrent restaurants | Mediu m | Postgres is source of truth. Sheet is write-through view. Rate limit issue won't affect reservation capture — only manager's Sheet view may lag. |

## UX Risks

| I Risk Severit Mitigation D y |  |  |  |
| --- | --- | --- | --- |
| U 1 | Customer realizes they're talking to AI and feels deceived | High | Maya is positioned as an 'AI concierge' — not a human, not pretending to be human. If asked directly: 'I'm Maya, Blue Door's AI concierge.' DPDP notice at call open. High-intent callers (booking a table) do not abandon when they discover AI — they care about outcome, not agent type. |
| U 2 | Maya misunderstands 'cancel my booking' as new reservation intent | High | IVR-style intent routing at call open captures 'speak to manager' as third option. All modifications and cancellations always escalate — Maya never attempts these in MVP. |
| U 3 | Partial booking left in 'pending' forever after customer hangs up mid-flow | Mediu m | Partial bookings auto-expire after 2 hours. Status = 'incomplete'. Slot freed. Manager gets daily digest of incomplete calls with caller numbers. |
| U 4 | Maya speaks too fast for older callers | Mediu m | ElevenLabs voice speed set to 0.9× default. Test with 5 non-tech callers in Week 1 (friends/family of different ages). Adjust based on feedback. |
| U 5 | Background noise at Blue Door kitchen corrupts STT on test calls | Low | Test calls from quiet environment first. This is a testing protocol issue, not a product issue. Real customers call from outside the restaurant. |

## Operational Risks

| I D | Risk | Severit y | Mitigation |
| --- | --- | --- | --- |
| O 1 | Manager ignores WhatsApp notifications during service → customer shows up with unconfirmed booking | Critical | Triple channel: WhatsApp + email + daily 9 AM digest. Tiered auto-confirm (30 min same-day, 4 hr future) prevents indefinite pending state. If manager misses >2 SLA windows in a week → escalate directly to owner with the data. |
| O 2 | Knowledge card goes stale → Maya quotes wrong | High | WhatsApp update flow (manager texts change → LLM extracts → confirm → deploy in <2 min). |

| I D | Risk | Severit y | Mitigation |
| --- | --- | --- | --- |
|  | hours or a closed day |  | Manager gets weekly reminder to review card. Nightly automated check: does today match a closure date? |
| O 3 | Engineer friction delays build past Day 30 | High | Scope is deliberately Pipecat + glue code + Google Sheets + WhatsApp webhooks. If engineer blocks: founder routes around using Vapi/Retell (no-code config) and accepts ₹4/min cost temporarily. Ship date > stack purity. This risk is flagged explicitly for engineering team. |
| O 5 | Product over-fits to Blue Door's specific quirks and doesn't generalize | Mediu m | By Day 21: founder shows live Blue Door transcripts to 3 other Delhi cafe owners. Ask: 'Would you want this?' If <2 of 3 say yes → product direction review before onboarding paying customers. |
| O 6 | DPDP Act 2023 compliance gaps | Mediu m | Recording notice in Maya's opener. Deletion API in Postgres. Privacy policy (1-pager) live before customer #2 onboards. Full compliance review before Series A — not blocking MVP. India enforcement timeline gives reasonable runway. |
| O 7 | Wrong-restaurant routing — Customer calls Cafe X, gets Blue Door's Maya | Critical | Hard architectural requirement: each DID → unique Pipecat pipeline → unique knowledge card. Hardcoded, not dynamic. Automated routing test (call each DID, verify restaurant name in greeting) before every new restaurant deployment. This is a P0 check before Restaurant #2. |

# Future Roadmap (Post-MVP)

## v1.5 — Month 2 (Retention & Scale)

| Feature | Description | Why Now |
| --- | --- | --- |
| Senior training module (staff scoring) | Senior's transcripts scored on same rubric as human staff. Shared dashboard. One login shows AI vs human performance side-by-side. This is Senior's built-in training layer — not a separate product. | Primary retention lever. Churn protection. Makes replacing Senior costly. |
| Caller memory & loyalty | Repeat callers detected by phone number. Previous visit notes, dietary prefs surfaced to Maya. DPDP regulation check required before enabling. Loyalty scheme to be designed — not dependent on Reelo. | Turns Senior into a personalised concierge. Key differentiation vs generic voice agents. |
| Outbound reminders | Maya WhatsApps confirmed reservations 2 hours before booking time. Reduces no-shows. Inbound-first; outbound added once | Reduces no-show rate. Direct revenue impact. Low build complexity once |

| Feature | Description | Why Now |
| --- | --- | --- |
|  | inbound is stable. | inbound pipeline is stable. |
| Multi-restaurant onboarding flow | Self-serve knowledge card form. Founder no longer needs to manually provision each restaurant. | Required at customer #3+ to avoid founder bottleneck. |
| Manual availability override | Manager can block specific slots ('closed Sunday for private event') via dashboard or WhatsApp. Not real-time, but prevents the '11 AM Sunday brunch problem'. | Fills the gap between capacity-cap and real-time availability. |
| EazyDiner / Dineout read integration | Pull existing chain restaurant reservations into Senior's reservation table. Manager has one unified view. | Required before approaching Stage 2 (chain) ICP. |
| Post-call CSAT analytics | Aggregate CSAT scores per FAQ topic, per time slot, per agent turn. Feed into prompt iteration. | Closes the feedback loop from customer to product. |

## v2 — Months 3–4 (Product Depth)

| Feature | Description |
| --- | --- |
| Real-time table availability | Digital floor plan per restaurant. Host-stand interface (iPad/phone) for staff to mark table state. Turn-time prediction. Conflict resolution logic. Maya checks live availability before confirming. Proper Reservation Engine. Under evaluation for v1.5 depending on pilot restaurant demand. |
| Cross-product analytics | AI vs human staff performance on same dashboard. 'Maya answered parking questions correctly 98% of the time. Your staff answered 74% of the time.' Business intelligence layer. |
| AI-evaluating-AI | Senior's own calls scored by its evaluation engine. When Maya makes a mistake, it surfaces as a coaching trigger — same engine that grades humans grades the AI. Seed of the future evaluation infrastructure layer. |

  - v3 — Months 4+ (New Revenue Lines)

| Feature | Description | Dependency |
| --- | --- | --- |
| Voice ordering (dine-in pre-order) | Customer calls to pre-order for confirmed reservation. Captures items, modifiers, dietary restrictions. | POS integration (Petpooja/POSist). Allergy/dietary confirmation protocol. Refund handling. Minimum 3-month build. |
| Proactive call (outbound reservation campaigns) | Maya calls lapsed customers: 'Haven't seen you in a while — Mother's Day brunch this Sunday, want a table?' | Caller memory (v1.5). DPDP outbound consent. TRAI DND compliance. |

| Feature Description Dependency |  |  |
| --- | --- | --- |
| White-label for chains | Chain operator manages all outlets from one account. Bulk knowledge card management. Per-outlet analytics rolled up. | Multi-tenant architecture (v1.5 foundation). |
| Hospitality vertical expansion | Hotels (room service enquiries, spa bookings), salons, clinics. Same voice OS, different knowledge card schema. | 30+ restaurant case studies as proof before adjacent verticals. |

## The Long-Term Vision

Senior as the Voice OS Layer for Indian Hospitality

In 36 months, Senior is not a voice bot for restaurants. It is the operating layer between a customer's phone call and a business's operations — across restaurants, hotels, clinics, salons, and any experience-driven high-inbound-call SME in India. The shared infrastructure (Hinglish STT, Indian PSTN orchestration, WhatsApp ops loop, knowledge card schema, Senior's scoring engine) is a platform. Each vertical is a new knowledge card template and a new sales motion. The moat is not the AI — it is the call data, the ops integration, and the trained rubrics that no competitor can replicate without 12 months of Indian restaurant calls.

Senior as the Voice OS Layer for Indian Hospitality

In 36 months, Senior is not a voice bot for restaurants. It is the operating layer between a customer's phone call and a business's operations — across restaurants, hotels, clinics, salons, and any experience-driven high-inbound-call SME in India. The shared infrastructure (Hinglish STT, Indian PSTN orchestration, WhatsApp ops loop, knowledge card schema, Senior's scoring engine) is a platform. Each vertical is a new knowledge card template and a new sales motion. The moat is not the AI — it is the call data, the ops integration, and the trained rubrics that no competitor can replicate without 12 months of Indian restaurant calls.

# 30-Day Build Plan

| Days | Milestone | Owner | Done When |
| --- | --- | --- | --- |
| 1–5 | Pipecat pipeline live. Exotel DID provisioned for Blue Door. Maya answers calls with fixed opening script. STT + TTS functional on real PSTN Delhi call. | Engineering | Founder calls the number from a Jio SIM and Maya answers in <1.5s. |
| 5–7 | Knowledge card v1 filled for Blue Door. Intent routing live (reservation / FAQ / manager). Slot-fill flow functional (no confirmation yet). | Founder + Engineering | Founder runs 50 synthetic test calls covering all intent types. |
| 8–12 | Postgres + Sheet write live. WhatsApp notifications firing. SMS confirmations to customer. Manager confirmation loop end-to-end tested. | Engineering | Full reservation flow: call → Sheet row → WhatsApp → manager confirms → customer SMS. |
| 12–15 | Soft launch. Number added | Founder | First real reservation captured by Maya. |

| Days Milestone Owner Done When |  |  |  |
| --- | --- | --- | --- |
|  | to Blue Door Instagram bio. Real customers start calling. Founder monitors every transcript. |  | Logged, confirmed, customer showed up. |
| 15–20 | Fix top 20 failures from real call data. Prompt iteration. TTS voice tuning. Latency optimization if p50 >2.5s. | Founder + Engineering | Escalation rate <35%. Reservation capture rate >70%. |
| 20–25 | Senior tab live in dashboard. Training dashboard live in Senior (staff scoring module, same rubric as Maya). Daily digest email. Knowledge card WhatsApp update flow live. | Engineering | Manager can see all calls, transcripts, reservation table. Owner can see AI vs staff scoring side-by-side. |
| 25–30 | Routing integrity test written and passing. Automated nightly eval (50 trap questions) live. Capacity cap logic live. | Engineering | Zero false-information incidents in last 7 days of testing. |
| 30 | Day 30 review: reservation capture rate, CSAT, latency, manager satisfaction. If all green: set up 3-ring overflow forwarding on main Blue Door number. | Founder | Overflow live. Maya handles 100% of unanswered calls on main number. |
| 30–45 | Sales motion: founder approaches 3–5 Khan Market café owners with live Blue Door demo. Free 15-day trial offer. | Founder | 2 restaurants signed and onboarded by Day 45. Senior running on 3 total numbers. |

# Appendix A — Knowledge Card JSON Schema (v1)

{

"restaurant_id": "blue_door_cafe", "name": "Blue Door Cafe", "exotel_did": "+91-XXXXXXXXXX", "hours": {

"mon": "8:00-23:00", "tue": "8:00-23:00", "wed": "8:00-23:00",

"thu": "8:00-23:00", "fri": "8:00-24:00",

"sat": "8:00-24:00", "sun": "9:00-22:00"

},

{

"restaurant_id": "blue_door_cafe", "name": "Blue Door Cafe", "exotel_did": "+91-XXXXXXXXXX", "hours": {

"mon": "8:00-23:00", "tue": "8:00-23:00", "wed": "8:00-23:00",

"thu": "8:00-23:00", "fri": "8:00-24:00",

"sat": "8:00-24:00", "sun": "9:00-22:00"

},

"closures": [

{ "date": "2026-05-12", "reason": "private event — full buyout" }

],

"address": "Khan Market, New Delhi 110003",

"parking": "Khan Market paid lot, right outside, Rs 50/hour. No valet.", "cuisines": ["continental", "indian", "asian"],

"menu_highlights": ["mushroom wellington", "truffle pasta", "Blue Door burger"], "dietary": { "vegan": true, "jain": true, "gluten_free": "limited", "halal":

false },

"policies": { "max_party_size_via_phone": 10,

"groups_above_10": "escalate to manager", "kids_friendly": true,

"outdoor_seating": true,

"reservation_hold_time": "15 minutes past booking time", "no_takeaway": false

},

"capacity_caps": {

"friday": { "19:00-21:00": 8, "21:00-23:00": 6, "default": 10 },

"saturday": { "19:00-21:00": 8, "21:00-23:00": 6, "default": 10 },

"default": { "all": 12 }

},

"faqs": [

{ "q": "Do you have parking?", "a": "Yes, paid lot right outside, Rs 50/hr." },

{ "q": "Do you have outdoor seating?", "a": "Yes, we have a lovely outdoor area." },

{ "q": "Is the food vegan-friendly?", "a": "Yes, we have a dedicated vegan section." }

],

"escalation_contacts": [

{ "role": "manager", "whatsapp": "+91-XXXXXXXXXX", "email": null },

{ "role": "owner", "whatsapp": "+91-XXXXXXXXXX", "email": "owner@bluedoorcafe.in" }

]

}

"closures": [

{ "date": "2026-05-12", "reason": "private event — full buyout" }

],

"address": "Khan Market, New Delhi 110003",

"parking": "Khan Market paid lot, right outside, Rs 50/hour. No valet.", "cuisines": ["continental", "indian", "asian"],

"menu_highlights": ["mushroom wellington", "truffle pasta", "Blue Door burger"], "dietary": { "vegan": true, "jain": true, "gluten_free": "limited", "halal":

false },

"policies": { "max_party_size_via_phone": 10,

"groups_above_10": "escalate to manager", "kids_friendly": true,

"outdoor_seating": true,

"reservation_hold_time": "15 minutes past booking time", "no_takeaway": false

},

"capacity_caps": {

"friday": { "19:00-21:00": 8, "21:00-23:00": 6, "default": 10 },

"saturday": { "19:00-21:00": 8, "21:00-23:00": 6, "default": 10 },

"default": { "all": 12 }

},

"faqs": [

{ "q": "Do you have parking?", "a": "Yes, paid lot right outside, Rs 50/hr." },

{ "q": "Do you have outdoor seating?", "a": "Yes, we have a lovely outdoor area." },

{ "q": "Is the food vegan-friendly?", "a": "Yes, we have a dedicated vegan section." }

],

"escalation_contacts": [

{ "role": "manager", "whatsapp": "+91-XXXXXXXXXX", "email": null },

{ "role": "owner", "whatsapp": "+91-XXXXXXXXXX", "email": "owner@bluedoorcafe.in" }

]

}

# Appendix B — Reservation Status State Machine

pending

→ confirmed

→ declined

→ incomplete

(manager replies 1 / auto-confirm on SLA expiry)

(manager replies 2 → customer SMS with alternative offer) (call dropped mid-slot-fill → auto-expire 2 hrs → slot freed)

confirmed

→ cancelled

→ edited

(manager calls customer, marks cancelled in dashboard)

(manager calls customer, notes updated in Postgres)

pending

→ confirmed

→ declined

→ incomplete

(manager replies 1 / auto-confirm on SLA expiry)

(manager replies 2 → customer SMS with alternative offer) (call dropped mid-slot-fill → auto-expire 2 hrs → slot freed)

confirmed

→ cancelled

→ edited

(manager calls customer, marks cancelled in dashboard)

(manager calls customer, notes updated in Postgres)

declined

→ [terminal]

incomplete

→ [terminal — daily digest flags for manager review]

declined

→ [terminal]

incomplete

→ [terminal — daily digest flags for manager review]